2006-02-18

# Network Working Group
Task Status Report

### Status Codes

DI – Dispute to Steering Committee	U – Underway

CR – Complete with Report	CD – Complete with Commission Decision

| TIF File Name | Task Definition | Priority | Status | Notes | Original Target Date of Completion | Estimated Date of Completion |
| --- | --- | --- | --- | --- | --- | --- |
| NTTF014 | IP Interconnection Profile for Interconnection Between Service Providers Under the Jurisdiction of the CRTC | M | U | To develop an IP-to-IP interconnection interface guideline initially for Telephony service providers under the jurisdiction of the CRTC. NTWG submitted a TIF progress report NTRE035B to the Commission on Dec 5/05. NTWG continues to develop the technical interface guideline. | Sep/05 |  |
| NTTF016 | Routing of NPA 710 Calls | L | U | To clarify 710 call routing. NTWG has completed its deliberation and is submitting consensus report NTRE037. | Q4/05 | Feb 7/06 |
| NTTF017 | VoIP Message Relay Service (MRS) Issues | H | U | This task is initiated by the Commission in Telecom Decision CRTC 2005-28 issued on May 12, 2005. The NTWG is to address: the circumstances under which MRS can currently be provided over VoIP, any problems which prevents MRS from being provided over VoIP, possible solutions for the provision of MRS functionality over VoIP where it is not currently technically feasible, and the time required for existing VoIP service providers to implement those solutions. NTWG submitted consensus report NTRE035B to the Commission on Dec 12/05. | Nov/05 | Dec 12/05 |
| NTTF018 | IP Address Tracking in Cable Networks | M | Proposed | To develop a method of tracking, by third party ISP's, of their end users' IP addresses used in Cable DOCSIS Networks. | Sep/06 |  |